Minutes of the work session of the City Council of West Bountiful City held on Tuesday, June 19, 2012 at West Bountiful City Hall, Davis County, Utah.

Those in Attendance

MEMBERS PRESENT:  Mayor Kenneth Romney, Debbie McKean, Mark Preece, James Ahlstrom, Dave Tovey, and James Bruhn

Members Excused:

STAFF PRESENT:  Craig Howe (City Administrator), Heidi Voordeckers (City Recorder/Auditor), Ben White (City Engineer), Steve Maughan (Public Works Director).

VISITORS: Alan Malan, Kelly Enquist

Called to Order:

Mayor Kenneth Romney called the work session to order at 6:37 pm

1.    Discussion on proposed uses of RAP Tax monies

Ken explained that the master plan presented this evening was prepared by Ben White with input from the Parks and Trails Committee.

Debbie McKean felt that the plan accurately represented the desired improvements that were discussed by the Parks and Trails Committee. There was some discussion regarding making the restrooms at the large bowery ADA compliant by moving the storage room to the east side of the bowery and using the space to expand the restrooms. Mayor Romney asked Steve Maughan if accessibility would be a problem if the parks storage was relocated to the far side of the structure.

Ben explained that we were planning on doing the restrooms this year, but didn’t want to start and be in construction mode during the 4th of July events. There has also been some discussion on rebuilding the snack shack and creating a nicer restroom facility on the North side of the park.

James Ahlstrom questioned the amount that is available to spend in the upcoming fiscal year. Ben explained that there is plenty of money to replace the irrigation system and upgrade the restrooms. James was wondering if there would be any money left over to do anything with the entrance to the park next year.

Steve explained that the sprinkler system would be installed on the north side first, where the system is not working properly -- basically everything north of the hill. It is also a good idea to focus on the north side first because most of the improvements (e.g., ball diamonds) are already complete. Steve is confident that the sprinkler system on the North side would come in under $300,000. Ken expanded that we are looking in to the feasibility of keeping some our existing lines to make it more affordable. The south side of the park is being irrigated properly for the time being. Steve has given some contractors the park layout and will get a better estimate of how much the sprinkler system will cost. Ken brought up the possibility of replacing the sprinklers in three phases in order to ease budget constraints.

Dave Tovey recommended that we budget $200,000 to go towards the sprinkler system and reserve the remaining $140,000 to complete other projects as desired. Steve felt that we could do the entire north side of the park for $200,000 with no problem and that it would be nice to do some more visible projects in conjunction with the sprinklers.

The discussion then turned to what type of play equipment should be purchased for the park. Debbie described an interactive electronic toy that she had seen in St. George. It was under

$10,000 for the smaller version. Ben explained that until you pick the type of toy you put in, you cannot determine the cost.

Steve stated that he would like to improve the overall impression of the park. The front entrance could be cleaned up and made more inviting. He proposed taking out the boulders, straightening the fence, and putting a tree on either side of the north entrance.

Debbie asked Steve where he would like to place a monument entrance at the park. Steve suggested it be placed on the East corner of the entrance and read something to the effect of “Welcome to the West Bountiful City Park”. He would also like to see a monument sign at the top of the hill (over the train tracks) that says “Welcome to West Bountiful” to really highlight the entrance to the City.

Ken requested that Steve and Ben get together and come up for a plan with the entrance. There was some discussion whether we wanted to incorporate curb, gutter, and sidewalk.

James Ahlstrom indicated that his priority is getting the restrooms updated first, and then focus on the sprinklers for the north side as far as we can reasonably go, with the hope of leaving some money to improve the entrance.

Ken agreed that we should start with the restrooms, determine ADA requirements, and what kind of upgrades we want to do.

Ken brought up the walking path and Ben explained that funding is coming from a different source - park impact fees. Ben planned on doing the project this fall with 6’ concrete. Ben and Steve are looking into a long term (10 year) maintenance plan of asphalt over concreted and how to cut the joints in so that it is easier to push a stroller.  Dave explained that the asphalt path they’ve put in by his home is already deteriorating and so construction materials and maintenance costs are a big consideration.

Ken explained that his priority is similar to James Ahlstrom. He would like to start with restrooms, get bids on irrigation, and then see what we have left for park entrance improvements or perhaps another project. Debbie McKean agrees.

Ben discussed the proposed tot lot, which would include moving the toy at the current play area to the north side of the park. Debbie mentioned that it’s nice for the moms to have something for the littler kids to play on during the baseball games, where they can still be close and monitor.

There was some discussion on restoring the restrooms on the north side of the park, as the current agreement is that those are maintained by the baseball league.

A combined tennis court and basketball court has also been proposed for future year improvements. Ben feels that it is the best use of the money for now, rather than create two separate facilities. Mark Preece stated that with all of the improvements, West Bountiful might be able to have our own recreation program eventually.

Ben also mentioned that Steve is looking into fencing along the railroad (East) side of the park. We might consider adding this project to the timeline, as poor fencing is a safety issue, particularly if the walking trail is added.

James Bruhn expressed that his priority is to see how far we get with replacing the sprinklers on the north side of the park, and then consider restroom upgrades with any left over funds. Craig explained that the 7 of the sprinklers have to be turned on manually at the North end, taking a lot of additional time. Focusing of the sprinklers first will increase staff efficiencies.

Debbie explained that Mike Sowby, with the parks and trails committee, was concerned that we would be looking to install a Cadillac sprinkling system. Steve responded that we need to consider maintenance and that we need to find something that wont continually be breaking and needing replaced. We also have to consider getting heads that are durable and don’t plug real easily, metal gears vs. nylon gears, etc. We will be looking for a system that will be middle of the road while still addressing long term maintenance concerns.

Steve updated council that with the $20,000 in miscellaneous RAP tax spending approved on May 1st, he would like to look at sod replacement in areas where the sod needs to be dug out, the ground leveled, and replanted. He is hesitant to work on the North side until we have an adequate sprinkler system. Initial cost looks to be about $.075/foot.

With no further items of discussion, the work meeting was dismissed at 7:18pm.

________________________________	_________________________________

MAYOR KENNETH ROMNEY		HEIDI VOORDECKERS (CITY RECORDER)