
Gunnison City Council Meeting Minutes                                     
Wednesday, March 6, 2013 7:00 p.m.
Gunnison City Hall-38 West Center
Gunnison, UT  84634                                                                
Present:   Mayor Lori Nay, City Council Members:  Blake Donaldson, Brian Jensen, Jeremy Pickett and Trevor Powell, Recorder Janell Braithwaite, John Iverson with Sunrise Engineering, Garrick Willden with Jones & DeMille Engineering, Suzanne Dean with the Sanpete Messenger and Citizens Stephanie Spencer and Kaleb Prisbrey
Presiding:  Mayor Lori Nay
Prayer:   Blake Donaldson
Public Comment
7:15 p.m. There were no comments at this time.

Update on City Water Project - John Iverson, Sunrise Engineering

John Iverson announced the Division of Drinking Water had authorized 2.5 million dollars for the Gunnison City water project last week at the Rural Water Convention.  This will be divided as  a loan for $2,250,000 at 0% interest for 30 years  and $250,000  as a 10% principal forgiveness grant.  He then noted the newspapers had asked for and received input for a story that will come out this week on what is going on with the project.  He stated the public information campaign would be done in steps to let the citizens know what is happening with the water system as well as the problems that have been encountered.   A letter will be sent out to all of the customers summarizing the problems as well as the things needing to be done to bring the system into compliance.   There will be also be a copy of the preliminary engineering report at the City Hall if the citizens wish to stop by and look at it.  He reported the preliminary test well results were in on the test well.  The nitrates came in as non-detectable and the arsenic came in at 8.4 ppb (parts per billion).  This is great news for the new well, but not low enough for a blending source for the Bartholomew Well unless the new well can produce 1200-1400 gallons per minute to allow for blending.  This volume would be needed to blend with the 850 gallons per minute from the Bartholomew Well for a suitable blend.  This would also depend if the level of arsenic at the new well is steady at 8.4 or if it fluctuates and where it would average out if that were the case.  

7:23 p.m. Trent Halliday arrived

John questioned rather or not the well had the capability to produce the volume of water needed for the possibility of  blending.  The bottom 180 feet of the well was gravel, and with just a perforated casing in the well, the engineers would not know what the well would actually produce.  He stated Bartholomew Well is about the same depth of the test well.  He would recommend the test well be drilled to the bottom of the gravel layer.  John then explained the options available when building a production well.  He wanted to get some stabilized results from the test well prior to making any decisions.  The well might be viable, but that is not known for a fact, and reported the next step is to start looking at the feasibility study for treatment.  John described the processes available of treating arsenic, and some of the different entities using treatment facilities.  He would recommend piloting two or three different types of media then see what works the best at the least cost for the City before selecting. If the arsenic filtration becomes an issue, John thinks it will become a second phase in the project, which could require the City to go back for additional funding.  They will keep the cost down as much as possible, but it depends on how much it will cost to filter what needs to be filtered to get the output needed.  John thinks this can be done by blending.  This could be accomplished by filtering a small stream of the total and then blending that back in, but won't know for sure until some tests and analysis are run on the water.  John then explained the results of the prior arsenic samples on the Bartholomew Well.  The allowed amount was 50 ppb prior to 1998 at  which 
-1-

-2-
time President Clinton had this changed to 10 ppb just prior to leaving office.  John noted the Bartholomew Well has always had arsenic, and the State Engineer over the arsenic program let Gunnison fall through the cracks.

Review Appeal for Home Occupation - KBP Detailing, with Proposed Approval - Council Member Jensen

This vote had been tabled from the last City Council meeting to allow the Council Members time to research this further.  Council Member Jensen reminded the Council Members they have a recommendation from Planning & Zoning, and if they have found something the P&Z has missed then that is what the appeal board is for -which is the Council.  If not, then the decision of a denial for a home occupation business license should be upheld.  Mayor Nay reviewed the recommendations given to Mr. Prisbrey by the P&Z Board which included to apply for a variance,  move to a different location, conduct the business totally mobile or wait until any changes are made in the zoning.  She expressed her concerns of impeding anyone wanting to start a business, and yet the Zoning Ordinance needs to be followed.  
7:35 p.m. Melissa Judy arrived

Recorder Braithwaite summarized her conversation with Bruce Parker of Planning and Development Services in which he stated it was for the P&Z Board and now the Council as the Appeal Board to determine their interpretation of the Ordinance.  
7:37 p.m. John Iverson left  

After a discussion regarding the definition of automotive care and the details of the proposed business it was determined if Kaleb were to change the details of his business, he would need to go back to the drawing board and  present an application to P&Z again with the proposed changes in the application for possible approval.
Council Member Powell made the motion to uphold the decision by the P&Z Board for the denial of a home occupation business license to KBP Detailing, with the recommendation that Mr. Prisbrey adjust his application and resubmit to the Planning & Zoning if he so desires.  Council Member Jensen seconded the motion.  The motion passes with a 4-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Pickett and Powell.  Council Member Judy abstained as she was not present for the entire discussion.
7:46 p.m. Kaleb Prisbrey and Stephanie Spencer left

Update on Storm Drainage Project - Council Member Jensen

Council Member Jensen stated he had attended the annual pressurized irrigation water board meeting.  He was informed the storage  at the reservoir is currently at 6,600 acre feet.  They felt with the current snowpack they would be able to deliver about 80% of normal.  This amount could change depending on the moisture received the next 60 days.  He also noted Mardell Jensen had retired as secretary of the Gunnison Irrigation Board after over 50 years of service, and Russell Yardley was voted in to take his place.  Allen Dyreng is currently the president of the board.  Council Member Jensen and Supervisor Childs will be meeting with Mardell to review the discrepancy in the number of water shares owned by the city.  Council Member Jensen recommended the city does not rent out the shares of water this year as they have done in previous years the way it looks at this point.  He will watch this over the next 60 days for moisture received to determine the best action on this matter.
Update on Storm Drainage Project - Council Member Jensen

Garrick Willden with Jones & DeMille Engineering stated the storm drain project has been going well and is pretty much completed.  The only things left are the street crossings, the cleanup work and the grouting

-3-
of  the rip rap by Rod Taylor's home where it goes in the river.  He also reported when David Madsen is ready the first part of April the storm drainage project will be started at City Hall.   Garrick reviewed one of the problem drainage areas located at 200 South  200 West where a box was added.  The change order was discussed next.  This included a  lower culinary water line 8", the ADS elbows, 24 and 30 inch down by Rod Taylor's, the concrete pipe cap and flowable fill just west of Brian Jensen's, Garrick noted the flowable fill was  under the concrete and the sewer line issues on  200 South 200 West.  Garrick reported they still had the road crossings that need to be finished.  These will be finished when the ground dries up enough to allow for the gravel to be put back and it warms up enough to start making asphalt again.  He also mentioned there was an area by Rod Taylor's where there is an open ditch that runs into a concrete box and the water is piped to the river, and it was recommended a screen be installed on the front of the box to keep the debris out.  Rod Taylor, who recommended the screen, told Garrick he would be willing to keep the screen clean.   Garrick also believed Lyle Young could get this put together.  

Garrick will also call Robert Dowell at UDOT to get something in writing regarding the time frame for  using the rest of the funding from UDOT for the storm drainage project.   Robert Dowell previously told Garrick there was no time limit on using this funding.  Mayor Nay and the Council would like to be able to finish using this in the next budget year.   Garrick reviewed the funding left from UDOT along with the amounts required by the city for a match.  Council Member Donaldson reminded Garrick of the drainage on the Rocky Mountain Power lot questioning if RMP are controlling their own water.  Council Member Jensen and Supervisor Childs will keep track of this area in future storms and contact Mark Cox with RMP if necessary. The Council prioritized the storm water projects that still need to be done on Hwy 89.  These include: #1- 100 North west side crosscutters, #2-  200 North west side crosscutter parallel to the highway and #3-  gutter 100 West 200 South.  Garrick noted Supervisor Childs would like to add the area by the Post Office to the priority list.  The grades of the curbs would need to be looked at to allow the water to drain properly then determine what to do from there.
8:12 p.m. Garrick Willden left
Review Banners and Flowers Projects with Proposed Approval - Council Member Judy
Council Member Judy reviewed a quote from Skyview Nursery for all of the flowers proposed for Main Street.  The total cost would be $3,174.  The quotes from Grafix Shoppe and Design West for the proposed new banners were also reviewed. Supervisor Childs had previously informed Council Member Judy he already has the brackets so that cost could be deducted from the bids.  Mayor Nay proposed the $22,000 in the Arts/Capital Improvement  fund, which was contingency money left over from the Riverwalk project, be used to get the flowers and flags done with the rest going to the clock.  Mayor Nay stated she needed to come up with $49,000 to match the Eccles  in order to receive the $50,000 grant.  

Council Member Powell would like to put a volunteer schedule together to water the flowers and planters on Main Street.  Council Member Jensen voiced his concern of the liability with volunteers. 

Mayor Nay would like a vote on this at the next Council Meeting pending discussion with Gary Keddington regarding funding.  Mayor Nay reviewed the funding set aside in the current budget.  This included $2,500 in beautification, take the $15,000 for the clock and the remaining $7,200 would cover everything.  Discussion ensued regarding the design of the banners and the different company bids.  It was also determined to set the Monday and Tuesday following Mother's Day to plant flowers (May 13th and 14th).

Council Member Judy made the motion to approve $10,000 for  the purchase of flags and flowers for Main Street to be contingent on her meeting with Gary Keddington Wednesday, March 13, 2013 to assure the funding is available and moving the money from the PTIF account #3468 to pay for the funding.  Council Member Powell seconded the motion.  The motion passes with a 5-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Judy, Pickett and Powell.
-4-
Recorder Braithwaite will send a PDF of the city logo to Council Member Judy for the banners.   Council Member Judy will continue to work with the bids and have proofs sent for the banners.
Discuss Dates for City Clean Up in Coordination with City Service Project - Council Member Judy

Council Member Judy would like to schedule a city service project in coordination with the scheduled city clean up to be held April 22 through April 29, 2013.  She would like to do a big push on a city and neighborhood clean up and specify a date for different service projects around town then have a potluck, picnic barbeque at the city park on Saturday April 27, 2013.  She commented this would be a good tradition to start.  Mayor Nay mentioned a tradition the city used to do of  recognizing a citizen and a business for beautification, and give them a certificate.  This would be something to think about also.
Proposed Approval of Gunnison Valley Recreation Board Members Representing Gunnison-Council Member Pickett

This will be tabled until next meeting.

Review bids and Proposed Approval of Court Expenditure for Court Security Door/Wall in Court Clerk's Office-Council Member Donaldson

Council Member Donaldson presented two bids he had received for a security door/wall in the Court Clerk's office.  This will come from the Capital Outlay  in City Hall budget.  There is $4,500 in the City Hall Capital Improvement budget, but that has been set aside for three GIS licenses to update the GIS system.  Discussion ensued regarding the details of each bid. Council Member Donaldson then reviewed the police department that needs to have one of the rooms sound proofed for an interrogation room.  He had received a bid for this project also.  He reviewed the details.
Council Member Donaldson made the motion to accept the bid from the House of Glass for $1,971.15 for the installation of a secure wall in the Court Clerk's office to put the city into compliance with the Courts, and to accept the bid from the House of Glass for $708.71 to soundproof an interrogation room in the Police Chief's Office.  Council Member Pickett seconded the motion.  The motion passes with a 5-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Judy, Pickett and Powell.
Review Bids for City Yard Fence and Possible Approval

Mayor Nay noted Supervisor Childs is working on getting another bid for the installation of a fence around the city yard.  The employees are currently working on getting the scrap metal out of the city yard after which they will be adding dirt and building up the sides to install the fence.  The Mayor currently has one bid, but would like to wait for the other bid to come in.  The yard will also need to be cleaned up and some grading done prior to installing the fence.  Discussion turned to the dredging of the river bed.  Council Member Jensen reported the city had received all of the gravel taken out of the river and the dredging had been completed.  The fence approval will be voted on at the next Council meeting.
Current Impact Fees - Council Member Jensen

After attending a meeting at the Rural Water Convention regarding impact fees, Council Member Jensen recommended the city find out what it would cost to have an engineering firm bring the city up to current legal standards.  He would like to advertise this and put out an RFP.  He will work with Recorder Braithwaite along with the information on the Rural Water website to get this put together.

-5-
Future Items to be Listed on Agenda

Banking:  Council Member Jensen would like to make sure the city funds are properly taken care of following the discussion regarding the expiration of the Dodd-Frank Reform and Consumer Protection Act.
Youth City Council:  Council Member Judy announced the Youth City Council would like to meet with Gary Keddington on March 13th.  Recorder Braithwaite will schedule them for noon.

Recreation:  Council Member Pickett would like the City Recorders involved with the RAP tax to meet with Gary on March 13th.  Recorder Braithwaite will get this coordinated.

Staff Meetings:  Council Member Jensen would like to add the reporting of employee staff meetings to future agendas.
City Marketing:  Mayor Nay reported the Businessmen's Association has a special guest coming to their meeting on April 2nd at 2:00 p.m. to teach the businesses about marketing their businesses locally and shopping local.  Council Member Pickett reported there is a gentleman who helps put the farmer's markets together and organize the venders.  Mayor Nay and Council Member Pickett recently met with Ephraim City on teaming up on marketing the two cities.  Mayor Nay briefly touched on an EDC that can evaluate Gunnison to find out where the leakage is for spending in our area and where we can improve for our businesses.  Mayor Nay also commented on the CEO that Kevin Christensen and Allen Christensen with the County Economic Development are putting together.  Council Member Jensen reminded the Council of the zoning rules that will need to be followed with the farmers market.
Water:  Council Member Donaldson advised the Council Members to read the statement from John Iverson so they are prepared for questions from the citizens.
Emergency Management:  Council Member Powell reported the Council will have the rough draft of the Emergency Management Plan  at the next Council meeting, and the Vulnerability Assessment had been filed with the Department of Homeland Security.

Utah League:  Recorder Braithwaite reported the Utah League's spring conference will be held April 

10-12, 2013 in St. George.  Mayor Nay would like to attend and encouraged those Council Members who would like to attend to let Recorder Braithwaite know.  She reviewed the benefits of the conference.
CUCF:  Mayor Nay has been in talks with John Cox and Spencer Cox who are involved with the relocation of the prison.  They are  working on trying to get a Sanpete County representative on the Board.  They are looking at a fast track in six months for the relocation of the prison.  There will be a main board with two sub boards involved.  One sub board will be a relocation board which is what the city  would like to be involved with.
Mission Statement:  Mayor Nay would like the Council Members to prepare a mission statement to bring to the next Council meeting as well as three goals.  Recorder Braithwaite read the mission statement the employees had developed at their recent staff meeting.   Mayor Nay would also like the Council Members to report what projects need to be finished in this budget year and what needs to be done in the next budget year.
Proposed Approval City Council Meeting Minutes for Wednesday November 28, 2012, Open and Closed Sessions, Thursday January 31, 2013, Open and Closed Sessions, Thursday February 7, 2013, Open Session and Wednesday February 20, 2013, Open Session

-6-

Council Member Pickett made the motion to approve the City Council Meeting Minutes for Wednesday November 28, 2012, Open and Closed Sessions.  Council Member Judy seconded the motion.  The motion passes with a 3-0 vote.  Those voting aye were Council Members Donaldson,
Judy and Pickett.  Council Members Jensen and Powell abstained as they were absent from that meeting.
Council Member Powell made the motion to approve the City Council Meeting Minutes for Thursday January 31, 2013,  Open and Closed Sessions.  Council Member Donaldson seconded the motion.  The motion passes with a 5-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Judy, Pickett and Powell.  
Council Member Jensen made the motion to approve the City Council Meeting Minutes for
Thursday February 7, 3013, Open Session.  Council Member Donaldson seconded the motion.  The motion passes with a 4-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Pickett and Powell.  Council Member Judy abstained as she was absent from that meeting.

The minutes for Wednesday February 20, 2013 will be tabled until the next meeting.
Proposed Approval Bills and Adjustments

Council Member Powell made the motion to approve and sign the presented bills and adjustments.  Council Member Pickett seconded the motion.  The motion passes with a 5-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Judy, Pickett and Powell.
Quarterly Budget Review and Discussion

This will be included in the goals and priorities at the next meeting.
Council Member Powell made the motion to move out of Open Session into Closed Session pursuant to the Provisions of Section 52-4-5(1)(a) of the Open Meeting Law for the purpose of (i) discussion of the character, professional competence, or physical or mental health of an individual; and (c) strategy sessions to discuss pending or reasonably imminent litigation.  Council Member Pickett seconded the motion.  The motion passes with a 5-0 vote.  Those voting aye were Council Members Donaldson, Jensen, Judy, Pickett and Powell.
10:15 p.m. Closed Session.  Recorder Braithwaite, Chief Halliday and Suzanne Dean left

11:05 p.m. Adjourn
__________________________________
Janell Braithwaite, City Recorder

___________________________________
Lori Nay, Mayor

___________________________________
Approval Date

